UK Research
and Innovation

DATA SCIENCE & AI SCOPING DOCUMENT

UN Sustainable Development Goal (UN SDG) Classification

Project: Data Automation and Artificial Intelligence

| Document field | Detail |
| --- | --- |
| Version | 0.1 |
| Status | Draft - scoping / requirements discovery |
| Date | 7 September 2026 |
| Prepared for | UK Research and Innovation (UKRI) |
| Author | To be confirmed |
| Primary source | Current UKRI Use Case Specification - International Requirements |

How to use this draft: Black text records information visible in the current UKRI use-case specification or a clearly labelled working proposal. RED text identifies critical questions or decisions that should be closed before implementation or formal sign-off.

0. Document Control and Purpose

Purpose

This document translates the existing UKRI business use-case specification into a practical Data Science and AI scope. It is intended to establish what will be built, which data will be used, how performance will be evaluated, how the output will be operationalised, and which decisions must be agreed before implementation.

This document should complement rather than replace the existing UKRI Use Case Specification and DA&AI Project Brief.

Related documents

| Document | Status / relationship |
| --- | --- |
| Use Case Specification - International Requirements | Primary business/use-case source for this draft. |
| DA&AI Project Brief | Referenced by the current use-case specification; link/version to be added. |
| UN SDG taxonomy / reference data | Authoritative taxonomy reference required for design and validation. |
| Evaluation methodology | To define quantitative and human evaluation criteria. |
| Data / output schema documentation | To define input fields, metadata and DataBank integration. |

Critical questions to close before build / sign-off

Who is the accountable document owner and who must approve the final Data Science & AI scope?

Which version of the Use Case Specification and DA&AI Project Brief should be treated as the authoritative baseline?

What formal change-control process should be used if scope, taxonomy level, delivery date or output requirements change?

Contents

1. Executive Summary

2. Business Context and Problem Statement

3. Objectives and Success Criteria

4. Scope and Out of Scope

5. Stakeholders, Users and Governance

6. Data Scope and Data Understanding

7. Analytical and Modelling Approach

8. Evaluation and Human Validation

9. Functional Requirements and Acceptance Criteria

10. Output, Integration and Data Contract

11. Deployment, Operations and MLOps

12. Non-Functional, Security and Compliance Requirements

13. Risks, Assumptions and Dependencies

14. Testing and User Acceptance

15. Delivery Plan and Readiness

16. BAU Handover and Support

17. Open Decision Register

18. References

1. Executive Summary

UKRI is developing an in-house AI classification capability to support the classification of UKRI-funded awards against the United Nations Sustainable Development Goal (UN SDG) taxonomy. The current use-case specification positions this capability as part of the wider Data Automation and Artificial Intelligence programme and as a means of reducing reliance on externally supplied classifications.

The current specification states that UKRI International requires UN SDG classifications to support reporting of funded research, including submission of UN SDG data to DSIT. The latest review comments shown in the supplied screenshots indicate that the intended model coverage has broadened to classify all UKRI awards regardless of funder, rather than only awards funded by an international body.

The working requirement is for the AI model to generate up to three relevant UN SDG classifications, return valid taxonomy values with relevant metadata, support human/SME validation, provide outputs to the DataBank presentation environment, and be maintainable and retrainable before BAU handover.

The current business case also references mitigation of the risk associated with terminating the Digital Science contract and an estimated cost saving of approximately £800,000 if the required classification capability can be brought in-house.

Critical questions to close before build / sign-off

What is the single agreed business outcome for this use case: regulatory/reporting continuity, cost reduction, improved consistency, reduced manual effort, or a ranked combination of these?

Is the latest agreed population definitely all UKRI awards regardless of funder? If yes, what exact award/application population and historical period are included?

Is the November 2026 operational deadline still current, and what is the minimum viable capability required by that date?

2. Business Context and Problem Statement

2.1 Programme context

The current UKRI specification describes a wider programme to use Artificial Intelligence and Machine Learning to streamline processes, improve consistency of outputs and enhance decision-making. Three proof-of-concept areas are identified: grant classification, peer reviewer selection and application deduplication.

The UN SDG requirement sits within the grant-classification capability. Separate work on Fields of Research (FoR) and OpenAlex taxonomies is referenced in the current specification; the UN SDG use case is intended to address the reporting need that could otherwise be lost if the current Digital Science service is terminated.

2.2 Current-state problem

UKRI currently relies on a third-party service for at least part of its research classification capability. The International team has a specific need to report funded research according to the UN SDGs. If the external service is withdrawn, UKRI requires an alternative capability to classify its portfolio and support timely reporting.

2.3 Draft problem statement

Draft: UKRI requires a repeatable, auditable and maintainable method for classifying relevant UKRI awards against the agreed UN SDG taxonomy so that required reporting can continue without dependency on the current third-party classification service.

Critical questions to close before build / sign-off

What exact business process currently consumes the UN SDG classifications, who owns it, and what happens if classifications are late or unavailable?

What are the current volumes, turnaround times, manual steps and pain points in the existing process?

Which elements of the current Digital Science output must be reproduced exactly, and which may be redesigned?

Is the estimated £800k saving dependent solely on UN SDG capability, or on the combined FoR/OpenAlex/UN SDG replacement programme?

3. Objectives and Success Criteria

3.1 Primary objective

Develop, validate and operationalise an AI classification capability that assigns relevant UN SDG classifications to the agreed UKRI award population and produces outputs suitable for downstream UKRI reporting.

3.2 Supporting objectives

Generate up to three relevant classifications per award, subject to confirmation of taxonomy level and business rules.

Ensure all returned classifications are valid values in the governed UN SDG reference data.

Provide appropriate metadata so classifications can be traced, interpreted and consumed downstream.

Evaluate the model using quantitative metrics and structured SME/human evaluation.

Provide outputs to the DataBank presentation environment in a form suitable for the required reporting process.

Document the model design and code so that the capability can be modified, retrained and handed into BAU.

Define monitoring that supports continued assessment of model fitness for purpose.

3.3 Draft success dimensions

| Dimension | Draft definition of success | Target |
| --- | --- | --- |
| Business | The output supports the required UKRI reporting process without reliance on the replaced external classification service. | TBD |
| Model quality | Performance meets agreed quantitative and class-level evaluation criteria. | TBD after baseline |
| Human validation | SMEs judge a defined proportion of outputs to be fit for purpose. | TBD |
| Data quality | Required inputs and reference data are complete enough to support production inference. | TBD |
| Technical | The end-to-end process runs reliably and generates the agreed DataBank-compatible output. | TBD |
| Operational | The model is supportable, auditable, documented and retrainable. | TBD |

Critical questions to close before build / sign-off

Which success measures are mandatory for Go/No-Go, and who has authority to approve the thresholds?

What is the baseline against which the AI model will be compared: existing Digital Science labels, fresh human labels, historic DSIT submissions, or a combination?

What level of human disagreement is acceptable, and how will ambiguous/multi-SDG awards be treated?

What business tolerance exists for false-positive SDG assignments versus missed SDGs?

4. Scope and Out of Scope

4.1 In scope - current working interpretation

AI classification of the agreed UKRI award population against the UN SDG taxonomy.

Generation of up to three UN SDG classifications per award.

Assessment of historic labelled data for training suitability and representativeness.

Data preparation, exploratory analysis, model development, model evaluation and threshold/decision-rule design.

SME tooling/process to test and validate model outputs, potentially against human outputs.

Productionised delivery of classifications and relevant metadata to the DataBank presentation environment.

Model, data lineage, user and operational documentation.

Monitoring metrics that support continued assessment of fitness for purpose.

Maintainability and retraining requirements prior to BAU handover.

4.2 Out of scope - unless separately approved

Classification against FoR, OpenAlex or other taxonomies within this specific UN SDG workstream.

Peer reviewer selection and application deduplication use cases.

Redesign of the UN SDG taxonomy itself.

Major changes to unrelated upstream or downstream business processes beyond what is required to integrate the classification output.

Any additional AI capabilities not explicitly agreed through scope/change control.

Scope change to confirm: The original use-case wording shown in the screenshots included a restriction to awards funded by an international body. A later review comment states that all UKRI awards will be classified regardless of funder. This draft follows the later review comment, but the final scope must be formally confirmed.

Critical questions to close before build / sign-off

Does classification operate at the 17 UN SDG goal level, the 169 target level, or both? The screenshots contain an explicit reviewer query on this point.

Does “up to three classifications” mean the top three best-fit goals, any goal above a threshold capped at three, or another business rule?

Which award/application statuses, councils, funders, schemes, time periods and record types are included?

Should the model be allowed to abstain / return no classification where confidence is insufficient?

Are historic awards to be backfilled, and if so how far back?

5. Stakeholders, Users and Governance

The following stakeholders are visible in the current use-case specification. Roles and named ownership should be reconfirmed because the document has been under review.

| Name / group | Role | Current responsibility captured in specification |
| --- | --- | --- |
| Ian Viney | Chief Data Officer & SRO | Data governance, quality, regulatory compliance and strategic direction on data usage. |
| TBD | Senior Responsible Officer | Overall strategic direction and accountability for the project. |
| Tim Kells | Programme Manager | Coordinates related projects and alignment with programme goals. |
| Mohammed Rafiq | Project Manager | Oversees delivery and progress against objectives. |
| Scott Crumbie | Head of Project Portfolio | Portfolio alignment and resource considerations. |
| Simon Bloxham | Head of Data Services | Data management and availability/integrity of data for AI applications. |
| Jennie Scott / Josh Mills / Edward Bellars / Jodie Johnson | SMEs | Use-case specification, testing/validation and domain advice. |
| International / reporting users | End users | Consume classifications for reporting and portfolio analysis. |
| Data Science / Engineering / Platform | Delivery team | Data assessment, modelling, evaluation, integration and operationalisation. |

Critical questions to close before build / sign-off

Who is the named Product Owner / Business Owner for the UN SDG model?

Who owns the taxonomy/reference data and has authority to resolve classification-policy questions?

Who signs off data suitability, model performance, SME validation, production readiness and BAU acceptance?

Which SMEs will perform human evaluation, how much time is committed, and who adjudicates disagreement?

Who is the first-line support owner after production deployment?

6. Data Scope and Data Understanding

The current specification assumes that sufficient historic data can be accessed for training and identifies lack of suitable training data as a material risk. It also references use of the International team archive of DSIT submissions as a possible mitigation. Review comments additionally question whether available training data is sufficiently similar to the UKRI portfolio.

6.1 Candidate / known data sources to validate

| Data source | Potential purpose | Current evidence / status |
| --- | --- | --- |
| Historic UKRI award/application records | Model inputs and inference population | Required; exact source, period and fields not yet specified in the screenshots. |
| Historic UN SDG-labelled records | Supervised training / validation | Assumed available; volume, provenance and label quality require confirmation. |
| Archive of prior DSIT submissions | Potential training/evaluation reference | Named in the current risk mitigation. |
| Existing third-party classifications / metadata | Potential benchmark or training/evaluation data | Availability, licensing and permitted AI use must be formally recorded. |
| UKRI DataBank | Downstream presentation / possible input integration | Named as the output presentation environment. |
| UN SDG reference data | Validation of output taxonomy | Required; authoritative source and versioning mechanism to be confirmed. |

6.2 Minimum data-understanding assessment

Record volumes by source, time period and organisational/funding segment.

Label distribution across SDGs and number of labels per award.

Missingness and quality of textual fields used for classification.

Duplicate or near-duplicate records and potential train/test leakage.

Consistency and validity of historic labels against the current taxonomy.

Representativeness of training data compared with the intended production population.

Class imbalance, sparse SDGs and combinations that are rarely observed.

Temporal/domain drift and changes in application/award text or metadata.

Provenance, permitted use, retention and lineage for all training/evaluation data.

Critical questions to close before build / sign-off

What exact fields are available for modelling (e.g. title, abstract/summary, keywords, scheme, organisation, funder, dates), and which are approved for use?

How many historic labelled records exist, over what period, and what percentage of the production population do they represent?

Are labels created by Digital Science, UKRI staff, DSIT submissions or another source, and are they considered ground truth?

Do we have permission to use every candidate dataset for AI training, model evaluation and long-term retention? Record the approval rather than relying on informal comments.

How will records with missing/very short text or conflicting labels be handled?

What evidence will be required to conclude that training data is sufficiently representative of all UKRI awards?

7. Analytical and Modelling Approach

Working proposal: Working analytical formulation: supervised multi-label text classification, where each award may receive zero to three SDG labels. This formulation is a proposal and depends on confirming the taxonomy level, availability of labelled data and the business rule for “up to three” classifications.

7.1 Proposed modelling stages

| Stage | Purpose | Indicative output |
| --- | --- | --- |
| Baseline | Establish a transparent benchmark before complex models. | Baseline metrics and failure analysis. |
| Candidate model(s) | Train and compare one or more suitable text-classification approaches. | Comparable evaluation results. |
| Threshold / decision rules | Convert model scores to the agreed number of labels while balancing precision and recall. | Documented decision policy. |
| Error analysis | Understand systematic failures by SDG, text type and award segment. | Improvement actions and residual risks. |
| Final model selection | Select the model that best balances quality, maintainability and operational constraints. | Model selection decision record. |

7.2 Model-selection principles

Performance on agreed quantitative metrics, including minority SDGs.

Robustness on UKRI-specific validation data rather than training-domain data alone.

Predictable inference cost and runtime.

Maintainability, retrainability and compatibility with the target platform.

Ability to provide scores/confidence needed for thresholding, monitoring and human review.

Reproducibility and documented dependency/model versions.

Critical questions to close before build / sign-off

Is there an existing FoR/OpenAlex model architecture that must or should be reused for UN SDG, or is the team free to choose the best approach?

Are generative/LLM approaches permitted, or is the requirement limited to conventional/encoder classification models?

What explainability is required for each classification: score only, rationale, evidence text, or feature attribution?

Must the model support languages other than English?

What is the acceptable behaviour for out-of-domain or low-confidence awards?

Are model size, cloud service, open-source licence, hosting region or technology-stack constraints already mandated?

8. Evaluation and Human Validation

The current specification requires a means for SMEs to test and validate model outputs and contains reviewer feedback that simple “accuracy” wording should be replaced by explicitly defined evaluation metrics. Quantitative and human evaluation should therefore be agreed before model selection.

8.1 Proposed quantitative evaluation framework

| Metric / analysis | Why it matters | Target |
| --- | --- | --- |
| Micro-F1 | Overall multi-label performance weighted by label frequency. | TBD |
| Macro-F1 | Treats each SDG equally and exposes weak minority-class performance. | TBD |
| Per-SDG precision / recall / F1 | Identifies unacceptable performance in specific goals. | TBD |
| Example-based / top-k measures | Measures whether the set/ranking of labels per award is useful. | TBD |
| Coverage / abstention rate | Shows how often the model can produce a usable output under the decision policy. | TBD |
| Calibration / score analysis | Supports defensible confidence thresholds and monitoring. | TBD |
| Segmented performance | Checks performance across councils, schemes, years or other relevant segments. | TBD |

8.2 Proposed human evaluation

| Question for SME | Suggested response format |
| --- | --- |
| Is each predicted SDG relevant to the award? | Relevant / Partly relevant / Not relevant |
| Is an important SDG missing? | Yes / No + missing SDG |
| Would you accept this classification set for reporting? | Yes / No / Needs review |
| How confident are you in your judgement? | 1-5 or Low / Medium / High |
| Is the case ambiguous or multi-disciplinary? | Yes / No + note |

8.3 Go/No-Go acceptance template

| Measure | Baseline | Proposed target | Approval owner |
| --- | --- | --- | --- |
| Micro-F1 | TBD | TBD after baseline | TBD |
| Macro-F1 | TBD | TBD after baseline | TBD |
| Minimum per-SDG performance | TBD | TBD | TBD |
| SME acceptance rate | TBD | TBD | TBD |
| Invalid taxonomy values | N/A | 0% | TBD |
| Output / processing coverage | TBD | TBD | TBD |

Critical questions to close before build / sign-off

What exact quantitative metrics will be used for Go/No-Go and what minimum thresholds are acceptable?

How will the evaluation set be constructed so that it is independent from training data and representative of current UKRI awards?

How many SMEs and labelled examples are needed for reliable human evaluation?

Will human evaluation be blind to existing/vendor labels and model confidence scores?

How will inter-rater disagreement be measured and adjudicated?

What is the acceptable trade-off between precision and recall for reporting purposes?

Should performance be assessed separately for each of the 17 goals (or targets, if target-level classification is confirmed)?

9. Functional Requirements and Acceptance Criteria

The following requirements consolidate items visible in the current specification and add implementation-oriented acceptance criteria. Priority and final wording must be agreed during scoping.

| ID | Requirement | Priority | Draft acceptance criterion |
| --- | --- | --- | --- |
| SDG-01 | Classify agreed UKRI awards against the UN SDG taxonomy | Must | Every processed record follows the agreed classification policy and returns only valid reference-data values. |
| SDG-02 | Return up to three relevant classifications | Must | Output contains no more than the agreed maximum number of classifications per award. |
| SDG-03 | Provide relevant classification metadata | Must | Required metadata is present and conforms to the approved data contract. |
| SDG-04 | Support human/SME validation | Must | SMEs can review a representative sample and capture structured outcomes. |
| SDG-05 | Produce DataBank-compatible output | Must | End-to-end integration test passes against the approved DataBank schema/environment. |
| SDG-06 | Support timely reporting to DSIT | Must | Production output is available before the agreed reporting cut-off. |
| SDG-07 | Use governed UN SDG reference data | Must | No invalid/out-of-version taxonomy values are emitted. |
| SDG-08 | Document revised model design and code | Must | Technical documentation is accepted before BAU handover. |
| SDG-09 | Support modification and retraining | Must | A documented, tested retraining process exists. |
| SDG-10 | Monitor model/output fitness for purpose | Should | Operational and model-monitoring metrics are agreed and implemented. |
| SDG-11 | Provide lineage and user documentation | Must | End users can trace definitions, lineage and model/run version information. |
| SDG-12 | Enable controlled failure / exception handling | Must | Failed or low-confidence records are visible and handled according to an agreed rule. |

Critical questions to close before build / sign-off

Which requirements are genuinely MVP/Must for the first operational release and which may move to a later phase?

What evidence is required to mark each acceptance criterion as passed?

Who owns requirement sign-off and change approval?

Are confidence scores, model version, taxonomy version and run date mandatory output fields?

10. Output, Integration and Data Contract

The current specification requires productionised UN SDG classifications to be supplied to the DataBank presentation environment together with appropriate metadata. The exact data contract is not visible in the supplied material and should be agreed before build.

10.1 Proposed minimum output fields - subject to confirmation

| Field | Purpose / rationale | Status |
| --- | --- | --- |
| Award / Application identifier | Join prediction to the authoritative UKRI record. | TBC |
| UN SDG code / identifier | Predicted taxonomy value. | Required |
| UN SDG label | Human-readable classification. | TBC |
| Prediction score / confidence | Thresholding, review and monitoring. | TBC |
| Rank | Order where multiple classifications are returned. | TBC |
| Taxonomy version | Trace which UN SDG reference version was used. | Recommended |
| Model version | Auditability and reproducibility. | Recommended |
| Model run date/time | Operational lineage. | Recommended |
| Source / processing status | Trace source and exceptions. | TBC |

10.2 Integration considerations

Input source and extraction method.

Batch/event cadence and cut-off time.

DataBank schema, validation rules and loading mechanism.

Idempotency, reruns and duplicate prevention.

Handling of null/invalid/low-confidence records.

Audit trail from source record through model version to final published classification.

Backfill versus incremental/delta processing.

Critical questions to close before build / sign-off

What is the approved DataBank presentation schema and which fields are mandatory?

What is the required output format and transfer mechanism (table/file/API/other)?

What processing cadence is required: one-off backfill, scheduled batch, ad hoc, or a combination?

What is the unique key for an output record, particularly where one award has multiple SDG labels?

How should revised classifications be versioned or replace earlier predictions?

What should happen when the model cannot confidently classify an award?

11. Deployment, Operations and MLOps

The current specification states that the UN SDG model should be operational and supplying classifications to the DataBank presentation schema by 30 November 2026. This date should be treated as a constraint to confirm because the source document has undergone review and earlier delivery-plan dates are already historical.

11.1 Required operational capabilities

Version-controlled model code and configuration.

Reproducible training and inference environments.

Controlled promotion from development/testing to production.

Model artefact/version management.

Automated or clearly controlled batch inference.

Run logging, failure detection and reconciliation of records processed.

Monitoring of input data characteristics and prediction distributions.

Documented retraining and rollback procedures.

11.2 Minimum run metadata

| Metadata | Why required |
| --- | --- |
| Model version | Trace outputs to the deployed model. |
| Code/configuration version | Reproduce processing logic. |
| Taxonomy/reference-data version | Validate classification semantics. |
| Run date/time and run ID | Operational traceability. |
| Input snapshot / source reference | Reproduce and investigate a run. |
| Record counts and exception counts | Reconciliation and support. |

Critical questions to close before build / sign-off

What production environment/platform will host training and inference, and is it already approved?

Which team owns deployment, orchestration, credentials/secrets and production support?

What maximum runtime is acceptable and what award volumes must the solution handle?

What monitoring/alerting tooling is available and who receives alerts?

What retraining trigger/cadence is expected: scheduled, performance-based, taxonomy-change-based or manual?

What rollback process is required if a new model version degrades reporting quality?

12. Non-Functional, Security and Compliance Requirements

The current specification includes retention/obfuscation requirements for the AI model and DataBank and assumes compatibility with UKRI systems. These statements need to be converted into testable non-functional requirements.

| Area | Draft requirement / consideration |
| --- | --- |
| Performance | End-to-end processing completes within the reporting/operational window. |
| Reliability | Runs are recoverable and failures are detected before downstream reporting cut-offs. |
| Scalability | Solution supports current and forecast UKRI award volumes and backfill where required. |
| Security | Access to data, model artefacts and outputs follows UKRI access-control and credential standards. |
| Data protection / retention | Inputs, temporary files, model artefacts and outputs follow applicable UKRI retention and obfuscation policies. |
| Auditability | A classification can be traced to source data, model version, taxonomy version and run. |
| Maintainability | Code is modular, documented, testable and supportable by BAU teams. |
| Operability | Operational instructions, alerting, support ownership and failure handling are defined. |
| Measurability | Run health, data quality and model-output health can be reported over time. |

Critical questions to close before build / sign-off

What UKRI security classification applies to the training and inference data?

Does any input contain personal, sensitive or confidential information, and what fields must be excluded/obfuscated?

What are the exact retention periods for training data, inference inputs, predictions, logs and temporary files?

What availability/recovery requirements apply around DSIT reporting deadlines?

Are there mandated technology, hosting, encryption, audit-log or network-control standards?

Does the model require a formal AI governance, ethical, DPIA, model-risk or responsible-AI review before production?

13. Risks, Assumptions and Dependencies

13.1 Current and proposed risk register

| Risk | Impact | Evidence / context | Mitigation / action |
| --- | --- | --- | --- |
| Insufficient labelled training data | High | Current specification names lack of training data as a risk. | Assess historic sources; use prior DSIT submission archive where suitable; quantify minimum coverage. |
| Training data not representative of UKRI portfolio | High | Reviewer comment explicitly raises similarity/domain-risk concern. | Compare training vs production distributions and require UKRI-specific evaluation. |
| SME availability | High | Current specification notes International SMEs may be unavailable. | Agree evaluation sample, time commitment and dates early. |
| Competing programme resources | High | Team resources are shared with FoR/OpenAlex and other PoCs. | Prioritise MVP and confirm dedicated capacity. |
| Timeline slippage | High | Current target states operational by 30 Nov 2026. | Refresh plan, critical path and fallback/manual reporting route. |
| External-data licence/provenance restrictions | Medium/High | Training-use permission has been queried in review comments. | Record formal provenance and permitted-use evidence. |
| Class imbalance / sparse SDGs | Medium | Likely for multi-label taxonomy; not yet quantified. | Perform class analysis and agree mitigation/acceptance by SDG. |
| Human-label ambiguity | Medium | UN SDG assignment may be multi-disciplinary/subjective. | Labelling guidance, multiple raters, adjudication and agreement metrics. |
| Integration/data-contract delay | High | Exact DataBank schema and delivery mechanism are not visible in supplied material. | Agree schema early and test with sample outputs. |
| Taxonomy/reference-data changes | Medium | Reference data must remain valid over time. | Version and govern taxonomy/reference data. |

13.2 Current assumptions visible in the use-case specification

The project team can access sufficient historic data for model training.

The International team will make necessary SME resource available for testing and validation.

Stakeholders will actively participate and support the project.

Existing systems are compatible with the new AI tools.

UKRI reference data management can be used to validate outputs against the UN SDG taxonomy.

Critical questions to close before build / sign-off

Which assumptions have been evidenced, which remain unproven, and by what date must each be validated?

What is the fallback if model quality is not sufficient by the reporting deadline?

Which dependencies on FoR/OpenAlex, DataBank, reference-data management or the Digital Science contract are on the critical path?

What risks require SRO-level acceptance rather than technical mitigation?

14. Testing and User Acceptance

| Test area | Minimum scope |
| --- | --- |
| Data validation | Schema, required fields, nulls, duplicates, taxonomy/reference-data validity and volume checks. |
| Model unit/regression tests | Deterministic preprocessing, valid score ranges, label mapping and repeatable inference. |
| Model evaluation | Approved held-out evaluation data and agreed quantitative metrics. |
| Human evaluation | Structured SME review with captured acceptance/disagreement results. |
| Pipeline/integration testing | End-to-end input through model to DataBank-compatible output. |
| Failure / recovery testing | Missing files/fields, invalid records, partial failures, reruns and duplicate protection. |
| Performance testing | Expected and peak volumes, including any required backfill. |
| UAT | End users confirm output is understandable, accessible and fit for reporting. |
| Production-readiness check | Monitoring, support, runbook, security, access and rollback are in place. |

Critical questions to close before build / sign-off

Who owns the master test plan and records evidence of pass/fail?

What data can be used in UAT and how will production-like cases be represented?

What are the exit criteria for technical testing, human evaluation and UAT?

Is a shadow run against the current external service required before cutover?

How many successful production-like runs are required before BAU acceptance?

15. Delivery Plan and Readiness

The current Use Case Specification contains an earlier next-stage plan covering data assessment, evaluation design, model modification, human-evaluation tooling, SME briefing, human evaluation, results evaluation and a Go/No-Go decision. The dates shown (May-July 2026) have elapsed and should be replaced with a current plan rather than copied forward unchanged.

15.1 Existing plan captured in the source specification - status to confirm

| Activity | Original indicative timing | Current status |
| --- | --- | --- |
| Prepare formal Change Request documentation | ASAP | TBC |
| Evaluate whether SDG data is sufficient for training | May 2026 | TBC |
| Design evaluation process for SDG classification | June 2026 | TBC |
| Modify model/code to support SDG use case | June 2026 | TBC |
| Build tools to support SDG human evaluation | June 2026 | TBC |
| Brief stakeholders on SDG evaluation process | July 2026 | TBC |
| Human evaluation | July 2026 | TBC |
| Evaluate results of SDG human evaluation | July 2026 | TBC |
| Go/No-Go decision | July 2026 | TBC |

15.2 Recommended current delivery gates

| Gate | Evidence required |
| --- | --- |
| G1 - Scope locked | Population, taxonomy level, requirements, owners and change control agreed. |
| G2 - Data ready | Training/evaluation data suitability, rights, quality and lineage approved. |
| G3 - Evaluation design approved | Metrics, test set and human-evaluation method signed off. |
| G4 - Candidate model selected | Baseline/candidate comparison and error analysis complete. |
| G5 - Human validation complete | SME results meet agreed criteria or risks are accepted. |
| G6 - Production readiness | Integration, security, monitoring, support and runbook complete. |
| G7 - Go/No-Go / cutover | Business and technical approvers sign the release decision. |
| G8 - BAU handover | Ownership, support, retraining and documentation accepted. |

Critical questions to close before build / sign-off

What work has already been completed against the May-July plan, and what evidence exists?

What is the refreshed critical path to the 30 November 2026 target?

Which tasks can run in parallel and which are dependent on FoR/OpenAlex or shared engineering resources?

What fallback/manual reporting plan is authorised if Go/No-Go is negative or delayed?

What formal decision forum will approve production cutover?

16. BAU Handover and Support

The current specification requires the revised design and code to be documented, easy to modify/retrain, and suitable for handover to BAU. End users should be confident in how to use and report on the model outputs.

16.1 Minimum handover pack

Solution architecture and model-design documentation.

Data lineage, data dictionary and input/output contract.

Model card / evaluation report and known limitations.

Training/retraining procedure and dependency/environment specification.

Operational runbook, monitoring and alert response.

Failure recovery and rollback procedure.

User guidance for interpreting and reporting classifications.

Support ownership, escalation path and service expectations.

Change/version management for model and taxonomy.

Critical questions to close before build / sign-off

Which BAU team will own the model, code, pipeline and user support?

What capability/knowledge transfer is required before handover can be accepted?

Who decides when retraining is required and who approves a new model version?

What support hours and incident priorities apply around reporting deadlines?

How will user feedback and classification corrections feed future model improvement?

17. Open Decision Register

This register highlights the highest-priority questions that should be closed before final scope sign-off. Detailed red questions remain within each section so that decisions are recorded in context.

| ID | Decision / topic | Question / outcome required | Owner | Status |
| --- | --- | --- | --- | --- |
| D01 | Final population | Confirm all UKRI awards / exact inclusion rules. | Business Owner | Open |
| D02 | Taxonomy level | 17 goals vs 169 targets vs both. | Business + Reference Data | Open |
| D03 | Multi-label rule | Meaning of “up to three”; threshold/ranking/abstention policy. | Business + Data Science | Open |
| D04 | Training data | Sources, volumes, provenance, permissions and representativeness. | Data Owner + Data Science | Open |
| D05 | Ground truth | Define authoritative labels / human benchmark. | SMEs | Open |
| D06 | Evaluation | Metrics, thresholds and Go/No-Go criteria. | Business + Data Science | Open |
| D07 | Human evaluation | Sample, raters, adjudication and acceptance threshold. | SME Lead | Open |
| D08 | Data contract | DataBank schema, output metadata and loading mechanism. | Data Services | Open |
| D09 | Cadence and deadline | Production cadence, reporting cut-off and current 30 Nov target. | Programme / Business | Open |
| D10 | Production platform | Approved runtime, orchestration, monitoring and support tooling. | Engineering / Platform | Open |
| D11 | Security/retention | Data classification, obfuscation, retention and governance approvals. | Security / Data Governance | Open |
| D12 | BAU ownership | Named model/pipeline/user-support owners and retraining governance. | SRO / Service Owner | Open |

Critical questions to close before build / sign-off

What is the deadline for closing each open decision, and which decisions are blockers to model development versus production only?

Where will decisions and approvals be recorded so that the scope remains auditable?

18. References

| Reference | Note |
| --- | --- |
| UKRI Use Case Specification - International Requirements | Primary source used to pre-populate this draft; screenshots supplied in the conversation. |
| DA&AI Project Brief | Referenced by the use-case specification; exact version/link to be added. |
| UN SDG taxonomy information | Authoritative reference link/version to be inserted once confirmed. |
| DataBank schema / presentation documentation | To be added. |
| Evaluation methodology / human validation protocol | To be created or linked. |
| Model / architecture documentation | To be added as the technical design matures. |

Critical questions to close before build / sign-off

Which reference links are authoritative and approved for long-term project documentation?

Are there additional UKRI AI governance, security, data-retention or model-risk standards that must be referenced?